## Slide 1
THE STAKES — WHY AN SDE, NOT JUST A PROCESS
What's actually bleeding
1
No paying customers
The product hasn't reached a revenue-able, shippable state.
2
E2E flow is broken
Features don't complete a full, testable end-to-end path.
3
Doesn't scale
The architecture won't carry production load or growth.
4
No Path-to-Green
Engineering and business are blocked, with no workable way out.
StatusNeo's transformation fixes HOW we work — ownership, SDLC, velocity. These four bleed because of WHAT we've built. They're architecture problems — that's the rescue an SDE is for.

## Slide 2
ROOT-CAUSE DIAGNOSIS
Why it's bleeding: there is no spine
E2E broken
Domain truth lives in the Unity client; no deterministic contract between layers — so flows are non-deterministic and can't be tested headlessly.
Doesn't scale
Stateful fat client, synchronous coupling, no CQRS or event streaming, no edge strategy for geometry.
No customers
Not production-grade; rules enforced in batch (ASP/SPA), not inline; no BIM interoperability buyers expect.
No Path-to-Green
No single source of truth and no seams — every change risks everything; nothing can be isolated, tested, or shipped.
The product sells "the single source of truth." Internally, that truth is scattered across Unity, GraphQL, SQL Server, and Lakebase. Build the spine and the bleeding stops — I confirm specifics Day 1; the pattern holds.

## Slide 3
THE RESCUE
Path-to-Green: six steps, twelve weeks
0
Wk 1–2
Establish the spine
Extract truth from Unity into an event-sourced twin. Unity becomes the GPU.
→ foundation
1
Wk 2–4
Make E2E real
Inline deterministic gate + versioned contracts → deterministic, headlessly testable flows.
→ clears E2E
2
Wk 4–8
Make it scale
CQRS + event streaming + content-addressed edge geometry.
→ clears scale
3
Wk 6–10
Make it intelligent
Agentic AI — LangGraph / MCP / GraphRAG, gate-governed.
→ the moat
4
Wk 8–12
Federate BIM
IFC / BCF / Autodesk APS interoperability.
→ buyer fit
5
Wk 10–12
Prove it
One room type, end-to-end, production-grade vertical slice.
→ GREEN
Each step clears a named blocker. Green = a production-grade vertical slice, shippable to customer #1. This is a sequenced rescue on clean seams — not a rewrite.

## Slide 4
THE TARGET STATE
Green: production-grade, scalable, sellable
✓
Single source of truth — a testable, observable, scalable spine
✓
Correct-by-construction — E2E flows that work, headlessly tested
✓
Horizontally scalable — CQRS, event-streaming, edge, multi-region
✓
Intelligent & governed — agentic AI, gated — the moat Autodesk lacks
✓
Interoperable — BIM-federated — credible to AEC buyers
✓
Shippable — production-grade slice → first paying customers
StatusNeo's transformation + this architecture rescue = the complete picture. Process fixes HOW we work; architecture fixes WHAT we ship. One without the other never reaches green.