FDE PRACTICE ACTIVATION · ADDENDUM 09

# The 30 / 60 / 90 in OKR & STAR Format

Objectives and Key Results for execution · STAR narratives for the board and the room

What this adds.  The charter's Section 4 already lays out a 30/60/90 plan as themes, tasks, and exit criteria, and Sections 5 and 6.3 define the metrics and KPIs. This addendum re-expresses that same plan in two canonical formats it did not yet carry: OKRs (an Objective with measurable Key Results, for planning and tracking) and STAR narratives (Situation – Task – Action – Result, for interviews, board updates, and case studies). No new claims are introduced — only new structure over the existing plan.

| Format | What it is for | Read it as |
| --- | --- | --- |
| OKR | Aligning and tracking execution. An Objective is qualitative and time-bound; Key Results are measurable outcomes (not tasks), scored 0.0–1.0, where ~0.7 is “good.” | The operating contract for each horizon. |
| STAR | Telling the story. Situation → Task → Action → Result — the structure interviewers, boards, and case studies expect. | The narrative behind each horizon. |

HONESTY FLAG (CARRIED FROM THE SUITE) The three horizon STARs are forward-looking — the plan rendered as narrative, not work already completed. The one retrospective STAR is the Modutecture pilot, which remains framed as a validated demonstration, not a closed-and-scaled account. Targets in the Key Results are the charter's stated targets, pending verification where they originate from June-2026 source briefings.

Companion to: 01 Charter · 02 Cookbook · 03 Runbook · 00 Master Reference   |   Addendum 09 · June 2026

A

The OKRs

The 30/60/90 as three Objectives, each with measurable Key Results

Three Objectives, one per horizon. Each Key Result is an outcome with a target drawn from the charter's success metrics (§5) and agentic-transformation KPIs (§6.3), so the OKRs and the existing metric tables stay one-to-one.

DAYS 0–30 · Land & Charter Objective: Establish FDE as a credible, chartered practice anchored by a live customer reference.

| # | Key Result (outcome) | Target | Source |
| --- | --- | --- | --- |
| KR 1.1 | Modutecture engagement formalized as the practice's first reference; FDE Charter v1 signed. | Signed + referenceable | §4, §5 |
| KR 1.2 | Target accounts identified and scored for embedded-FDE fit. | 3–5 accounts | §4, §5 |
| KR 1.3 | FDE Charter v1 published — definition, FDE↔GCC model, FDE Loop™ v1, metrics baselined. | Published | §4 |
| KR 1.4 | Time-to-First-Value baseline established on the pilot. | Trajectory < 14 days | §6.3 |

DAYS 31–60 · Codify & Prove Objective: Convert one success into a repeatable, staffed practice that demonstrably transfers beyond the pilot.

| # | Key Result (outcome) | Target | Source |
| --- | --- | --- | --- |
| KR 2.1 | FDE Loop™ Cookbook + Landing Runbook published — teachable and branded. | Both published | §4, §5 |
| KR 2.2 | FDEs identified / onboarding, each paired with an offshore pod. | 2–3 FDEs | §4, §5 |
| KR 2.3 | Second account landed using the FDE Loop™ (proves transfer). | 1 account | §4, §5 |
| KR 2.4 | Client-Authored Spec Ratio on the pilot by end of Month 2. | > 60% | §6.3 |
| KR 2.5 | Agentic PR Merge Rate, with Human Intervention Rate held flat. | > 90% merge; < 2 / 1k LOC | §6.3 |

DAYS 61–90 · Productize & Scale Objective: Make FDE a named, sellable, scaling practice line with a pipeline, a dashboard, and a co-sell motion.

| # | Key Result (outcome) | Target | Source |
| --- | --- | --- | --- |
| KR 3.1 | “StatusNeo FDE” live as a named practice on the site and in the sales motion. | Live | §4, §5 |
| KR 3.2 | FDE practice dashboard live — accounts landed, expansion revenue, offshore-pull ratio, time-to-trust, NPS. | Reporting | §4, §5 |
| KR 3.3 | Reference accounts documented. | 2–4 accounts | §4, §5 |
| KR 3.4 | Co-sell enablement delivered to all regions (West Coast, East Coast, EMEA, APAC). | All regions | §4, §5 |
| KR 3.5 | System Adoption Velocity, and Platform Contribution Rate (Spoke → Hub). | > 75%; ≥ 2 / pilot | §6.3 |

HOW TO SCORE THESE At each horizon close, score every Key Result 0.0–1.0 (fraction of target achieved). The horizon's score is the mean of its KRs. Treat ~0.7 as on-track, not failure; a steady 1.0 means the targets were set too low. Binary KRs (signed / published / live) score 0 or 1. The Objective itself is not scored — only its Key Results.

B

The STAR Narratives

The same 30/60/90 as story — plus the Modutecture pilot that proves it

OKRs are how the practice is tracked; STAR is how it is told — in an interview, a board update, or a reference case. The three horizon narratives below are the plan as a forward-looking story; the fourth is the live proof the plan is grounded in.

### Horizon STAR — Days 0–30: Land & Charter

| Situation | StatusNeo has world-class frameworks (the OS Fabric™, the AuthenticAI™ Loop) and deep offshore scale, but no named onshore embedded-delivery motion — and the live Modutecture engagement, though the CTO is enthusiastic, is still informal. |
| --- | --- |
| Task | Convert that live momentum into a chartered practice with a referenceable pilot and a qualified target pipeline — in 30 days. |
| Action | Ran leadership immersion; audited active accounts for the 3–5 where an embedded FDE would have prevented churn or unlocked expansion; formalized Modutecture as the first reference; authored FDE Charter v1 (definition, FDE↔GCC model, FDE Loop™ v1, baselined metrics). |
| Result | Charter signed; Modutecture referenceable as the pilot; 3–5 targets identified and scored; Time-to-First-Value baseline set on a sub-14-day trajectory. |

### Horizon STAR — Days 31–60: Codify & Prove

| Situation | One success (Modutecture) proves the embedded motion works, but it is a single data point — not yet repeatable, staffed, or shown to transfer. |
| --- | --- |
| Task | Make the motion repeatable and prove it transfers to a second account, with a staffed FDE cadre behind it. |
| Action | Published the FDE Loop™ Cookbook and the Landing Runbook; identified and began onboarding 2–3 FDEs, each paired with an offshore pod; applied the FDE Loop™ to land a second account; coached client engineers to author their own Gherkin specs. |
| Result | Methodology documented and teachable; 2–3 FDEs onboarding; second account landed; Client-Authored Spec Ratio > 60%, Agentic PR Merge Rate > 90%, Human Intervention Rate < 2 / 1k LOC. |

### Horizon STAR — Days 61–90: Productize & Scale

| Situation | The motion is proven and repeatable across two accounts, but it is not yet a named, sellable practice line with its own pipeline. |
| --- | --- |
| Task | Institutionalize FDE as a productized, co-sold practice with a pipeline, a health dashboard, and regional enablement. |
| Action | Launched “StatusNeo FDE” on the site and in the sales motion; stood up the practice dashboard (accounts, expansion revenue, offshore-pull ratio, time-to-trust, NPS); enabled regional co-sell across West Coast, East Coast, EMEA, APAC; published the thought-leadership whitepaper extending the 2026 trilogy. |
| Result | Named practice live with a pipeline; dashboard reporting to the sponsor; 2–4 reference accounts; all regions enabled; System Adoption Velocity > 75%; Platform Contribution Rate ≥ 2 / pilot. |

## Anchor STAR — the Modutecture pilot (the live proof)

The one retrospective narrative — the engagement that makes the whole charter credible. Framed honestly as a validated demonstration.

| Situation | Modutecture — a StatusNeo customer in the healthcare-AEC space — had compelling but siloed prototypes and no production-grade path: validation “had no home,” and the regulated, air-gapped context raised the bar for any solution. |
| --- | --- |
| Task | Prove that an embedded FDE plus governed agentic AI could land a production-grade, customer-validated slice on the customer's own stack and de-risk the path to scale — without overclaiming. |
| Action | Diagnosed the load-bearing gap live and validated it with the customer; architected the contextual-construction twin approach; built the thinnest end-to-end vertical slice on their actual stack; enforced the deterministic correctness gate (model proposes, gate disposes); labeled every deliverable built / proven / next. |
| Result | A working, customer-validated demonstration on the customer's stack; the CTO was enthusiastic and invited a deeper engagement; the work became the pilot and reference case for the entire FDE practice — explicitly a validated demonstration, not a closed-and-scaled account. |

THE ADDENDUM IN ONE LINE Same 30/60/90 plan, two new lenses: OKRs make each horizon measurable and trackable; STAR makes it tellable — with the Modutecture pilot as the live proof under both.

The StatusNeo Agentic FDE Practice · Addendum 09 · 30/60/90 in OKR & STAR format · June 2026 · targets per charter, pending verification where source-derived