PROPOSAL · BOARD REVIEW

# Forward Deployed Engineering — Charter Proposal

Head of FDE (proposed) · 30/60/90 Playbook · Jithendran (Jeeth) Sellamuthu · June 2026

Grounded in a first-principles read of statusneo.com — the AuthenticAI™ Loop, Enterprise OS Fabric™, AI-Native SDLC, the GCC model, the AI Maturity Index, and the May-2026 whitepaper trilogy. This proposes the one capability the portfolio does not yet name — and how I would build it in the first 90 days.

# 1. The Strategic Gap

What StatusNeo has already built (and built well):

- AuthenticAI™ Loop — Clarity → Build → Velocity → Improvement (Design → Engineer → Automate → Govern).

- Enterprise OS Fabric™ — six fabrics: Developer, Data, Ops, Security, Experience, Decision.

- AI-Native SDLC + the AI Maturity Index (5 vectors) + an AI Agents Library.

- GCC Setup & Scale — offshore-concentrated, Silicon-Valley-disciplined.

- Sharp 2026 POV — Context is the Moat, The Agent Washing Era, The Agentic Enterprise Blueprint.

The gap, stated plainly: StatusNeo's delivery center of gravity is offshore, GCC-led, framework-first. What the portfolio does not name anywhere is the onshore, customer-embedded, high-trust delivery motion — the Forward Deployed Engineering practice — that:

- Lands the OS Fabric™ and the Loops inside the customer's environment, not just in a GCC.

- De-risks the offshore handoff — the single biggest failure mode of GCC-led delivery is the gap between offshore execution and onsite customer reality. The FDE is the human bridge.

- Wins regulated, air-gapped enterprises — StatusNeo's own OS Fabric page names healthcare, BFSI, defense as air-gapped targets. Those buyers do not buy pure-offshore. They demand embedded, cleared, onsite engineers.

- Becomes the tip of the spear for land-and-expand — one embedded FDE who earns trust converts a single project into a GCC-scale account. FDE opens the accounts the GCC then scales.

StatusNeo has the frameworks and the offshore scale. FDE is the missing onshore tip of the spear that lands those frameworks inside the customer, de-risks the handoff, and unlocks the regulated enterprises your air-gapped posture is already built for. I have run this exact embedded motion for 28 years — and just proved it live for your customer Modutecture.

# 2. Why Me — The Proof Is Already on the Table

- 28 years of FDE-equivalent work — embedded-at-customer engineering from HCL-HP (BT, Nortel, CSFB) through Qualcomm (40M+ users, 99.999%, founding→Director, US Patent 8,655,833), GE Healthcare (HL7/FHIR/HIPAA/SOC2), Mitchell (250 eng, value-stream pods), Amazon (six-nines, zero breach 3 yrs), to a Stealth GenAI platform (~213K LOC/11mo, 80 microservices, governed agentic AI).

- Regulated-domain native — healthcare, financial, safety-critical. Exactly StatusNeo's air-gapped target verticals.

- AI-native architect — governed agentic AI where the model proposes and a deterministic gate disposes. This is the AuthenticAI™ 'responsible, not reckless' thesis, in running code.

- Live proof — I just delivered a working, customer-validated FDE engagement for Modutecture (StatusNeo's customer). The CTO was enthusiastic and invited me deeper. That engagement is the pilot case for this entire practice.

# 3. The FDE Operating Model

Definition: A small cadre of senior, onshore, customer-embedded engineers who own a customer outcome end-to-end — intake → architecture → landed production → expansion — and who pull StatusNeo's offshore pods and IP (OS Fabric™, Loops, Agents Library) in behind them.

### The FDE ↔ GCC relationship (not competing — sequencing)

- FDE lands; GCC scales. The FDE opens and de-risks the account onsite; the offshore pod scales delivery behind a now-trusted relationship.

- FDE = onshore trust + architecture authority. GCC = offshore velocity + cost. Two halves of one motion.

- One pod, always on — the FDE is the single point of ownership; handoffs disappear.

### Differentiation IP to create (StatusNeo-branded)

- The FDE Loop™ — the embedded-delivery methodology (the cookbook).

- FDE Maturity Index — extends the existing AI Maturity Index to embedded-delivery readiness.

- Landing Runbook — the repeatable 'first 90 days inside a customer' playbook (the runbook).

# 4. The 30 / 60 / 90 Day Playbook

## Days 0–30 — Listen, Map, and Land the Pilot

Theme: credibility through the Modutecture pilot + a documented practice charter.

- Week 1 — Immersion. Meet the sponsor, Karan (CEO), Kartik Bhanot (CTO/AI Americas), Vishal Lakhina (West Coast), and the delivery leads. Read the OS Fabric™, the Loops, the Agents Library, the Maturity Index from the inside. Map the offshore-delivery motion and its handoff failure points.

- Week 2 — Account audit. Inventory active accounts; identify the 3–5 where an embedded FDE would have prevented churn, accelerated landing, or unlocked expansion. Modutecture is case zero.

- Weeks 3–4 — Land the pilot + draft the charter. Formalize the Modutecture engagement as the FDE practice's first reference. Produce the FDE Charter v1: definition, the FDE↔GCC model, the first version of the FDE Loop™, and success metrics.

30-day exit: Charter signed; Modutecture live as pilot; 3–5 target accounts identified; metrics baselined.

## Days 31–60 — Codify, Staff, and Prove the Motion

Theme: turn one success into a repeatable practice.

- Codify the FDE Loop™ (the cookbook) — the embedded-delivery methodology: intake → diagnose → architect → land → expand, with the AuthenticAI™ Loop running underneath. Documented, teachable, branded.

- Build the Landing Runbook (the runbook) — the step-by-step 'first 90 days inside a customer' guide, with checklists, governance gates, and the offshore-pull mechanism.

- Define the FDE archetype + hire/identify the first 2–3 — senior, onshore, architecture-capable, customer-facing. A mix of internal promotion and targeted hire. Pair each with an offshore pod.

- Land a second account — apply the FDE Loop™ to one identified target; prove it transfers beyond Modutecture.

- Extend the Maturity Index — add the embedded-delivery readiness vector, so FDE engagements are scored and sold the StatusNeo way.

60-day exit: FDE Loop™ + Landing Runbook documented; 2–3 FDEs identified/onboarding; second account landed; FDE Maturity Index drafted.

## Days 61–90 — Scale, Productize, and Institutionalize

Theme: make FDE a named, sellable, scaling practice line.

- Productize the offering — 'StatusNeo FDE' as a named practice on the site and in the sales motion, positioned as the onshore tip of the spear for the OS Fabric™ and the unlock for regulated/air-gapped enterprises.

- Operational dashboard — FDE practice health: accounts landed, expansion revenue, offshore-pull ratio, time-to-trust, customer NPS. Reporting to the sponsor and leadership.

- Co-sell enablement — equip the regional heads (West Coast, East Coast, EMEA, APAC) to sell FDE-led landings into regulated accounts. The FDE opens; the GCC scales.

- Thought leadership — a whitepaper extending the 2026 trilogy: 'The Embedded Edge: Why Forward Deployed Engineering Is the Onshore Half of AI-Native Delivery.'

90-day exit: FDE is a named practice with a pipeline, a dashboard, a documented methodology, 2–4 reference accounts, and a co-sell motion across regions.

# 5. Success Metrics

| Horizon | Metric | Target |
| --- | --- | --- |
| 30d | Charter signed + pilot live | Modutecture referenceable |
| 30d | Target accounts identified | 3–5 |
| 60d | FDE Loop™ + Runbook documented | Teachable, branded |
| 60d | FDEs onboarding | 2–3 |
| 60d | Second account landed | 1 |
| 90d | Named practice + pipeline | Live on site + sales motion |
| 90d | Reference accounts | 2–4 |
| 90d | Co-sell enablement | All regions equipped |
| Ongoing | Expansion revenue per FDE | Land → expand ratio |
| Ongoing | Offshore-pull ratio | GCC seats per FDE landing |
| Ongoing | Time-to-trust | Days to validated delivery |

# 6. The Killer Value — Why This Is Exclusive to Me, Now

- I am the proof, not the pitch. I just ran the embedded FDE motion live for your own customer (Modutecture) and the CTO wants more. No one else can say that today.

- I unlock your hardest segment. Healthcare/BFSI/defense — the air-gapped buyers your OS Fabric page already targets — do not buy pure offshore. They buy embedded, cleared, regulated-domain engineers. That is my entire 28-year career.

- I make the OS Fabric™ landable. The framework is excellent; FDE is how it gets deployed and trusted inside a customer, not just architected in a deck.

- I solve the GCC handoff problem — the single biggest failure mode of offshore-led delivery — with the onshore tip of the spear that opens accounts the GCC then scales.

- AuthenticAI™ in running code. 'Responsible, not reckless / business-driven, not demo-driven' is exactly governed agentic AI — the model proposes, the deterministic gate disposes. I build that. FDE makes it real at the customer.

The ask: the charter to stand up StatusNeo's Forward Deployed Engineering practice — starting with the Modutecture pilot already in flight — and 90 days to prove it becomes a named, scaling, regulated-enterprise-unlocking practice line.