OPERATIONAL · COMPANION TO THE CHARTER & COOKBOOK

# The Landing Runbook

An FDE's first 90 days embedded inside a customer

A runbook is operational — exact steps, checklists, and gates. The cookbook is the method; this is the field manual for a single FDE landing a single account. Repeatable across every engagement.

# Pre-Landing — Before Day 1 on Site

- ☐  Account brief from the regional head: customer, stated scope, commercial frame, known risks.

- ☐  Identify the offshore pod that will scale behind you; meet the pod lead.

- ☐  Confirm the commercial/contract boundary (what's in scope, decision rights, IP).

- ☐  Read everything the customer has shared — architecture, docs, roadmap — before you arrive.

Gate: you can state the customer's likely load-bearing gap in one sentence before day 1.

# Phase 1 — Listen & Diagnose (Weeks 1–2) · Clarity

Objective: understand the customer's system better than their job description does.

- ☐  Meet the customer's technical decision-maker and map the real org.

- ☐  Walk their existing system live; find where 'the product lives between the tools.'

Run the four recon questions (adapt per domain):

- Where is correctness/validation enforced today — inline or batch?

- Where does authoritative state live — data layer or rendering/scene/UI layer?

- What AI/agentic capability exists today vs. is assumed?

- How is regulated/external data exchanged today?

- ☐  Map the gap to one OS Fabric™ layer.

- ☐  Validate the diagnosis live: 'here's what I see — tell me where I'm wrong.'

Gate: customer agrees on the problem and wants your architecture.

# Phase 2 — Land a Working Slice (Weeks 3–6) · Build

Objective: running code on their stack that proves the thesis.

- ☐  Scope the thinnest end-to-end vertical slice that proves the architecture.

- ☐  Freeze the contracts (data model, payloads, command set) as lightweight ADRs.

- ☐  Build on the customer's actual stack — real infra, not a sandbox demo.

- ☐  Enforce governed-AI discipline: model proposes, deterministic gate disposes.

- ☐  Instrument health, metrics, governance from the first commit.

- ☐  Label everything built / proven / next — no overclaiming.

Gate: customer-validated working slice runs on their stack.

# Phase 3 — Pull the Pod In (Weeks 5–8, overlapping) · Velocity

Objective: scale delivery behind earned trust — no handoff gap.

- ☐  Define the offshore-pull point: what the pod takes now that the slice is trusted.

- ☐  Onboard the offshore pod behind you — you stay the single customer owner.

- ☐  Bring StatusNeo automation IP: Agents Library, AI-Native SDLC, agentic CI/CD, autonomous QA.

- ☐  Set up the delivery cadence (the customer's rhythm, not the GCC's).

- ☐  Instrument the correction-delta flywheel.

Gate: offshore velocity is landing behind you; no trust gap; account scaling.

# Phase 4 — Govern & Expand (Weeks 9–12) · Improvement

Objective: durable, governed, growing account.

- ☐  Stand up continuous governance: observability, compliance, SLO/SLA loops.

- ☐  Score the account on the (extended) AI Maturity Index.

- ☐  Measure time-to-trust and baseline expansion opportunities.

- ☐  Identify the next adjacent problem to land (land → expand).

- ☐  Package the engagement as a reference case.

- ☐  Feed learnings back into the FDE Loop™ and this runbook.

Gate: account is self-sustaining, governed, expanding, referenceable.

# The Break-Glass Rules (When an Engagement Wobbles)

- Customer doubts it's real? → show running code on their stack + health/observability. Working software ends doubt.

- Scope creep? → return to the frozen ADRs and the agreed slice. Expand deliberately, not reactively.

- Offshore handoff friction? → the FDE owns the seam; never let the customer feel a gap. Re-anchor on the single-owner model.

- Architecture disagreement with the customer? → 'here's what I'd measure before we decide.' Never bluff; decision rights stay with the customer.

- Regulated-data risk surfaces? → stop, escalate, govern first. In healthcare/BFSI/defense, correctness and compliance precede velocity, always.

# What “Done” Means at Day 90

A single FDE has: diagnosed the real problem, landed a customer-validated slice on the customer's stack, pulled an offshore pod in behind earned trust, stood up governance, and identified the expansion path — producing one referenceable, scaling, governed account.

That is one unit of the FDE practice. Repeat across accounts, regions, and verticals.